# Training Feedback System

Agile Project Documentation

Team Members: Sriram (TL), Tamil, Samiha, Myl

Duration: 2 Weeks

Methodology: Agile Scrum

# 1. Project Overview

The Training Feedback System is a console-based application designed to collect and analyze feedback from participants who attend training sessions. The system allows administrators to manage training programs, trainers to conduct sessions, and participants to submit feedback. The collected feedback helps evaluate training effectiveness and improve future programs.

# 2. System Architecture (Classes)

MainSystem – Program start and main menu

User – Base class for system users

Admin – Handles admin operations

Trainer – Handles trainer operations

Participant – Handles participant operations

TrainingSession – Manages training session details

Feedback – Stores participant feedback

Survey – Manages survey questions

Report – Generates analysis reports

Database – Stores system data

# 3. Class Responsibilities

MainSystem: displayMenu(), login(), roleSelection(), logout()

User: login(), logout()

Admin: createTraining(), assignTrainer(), manageParticipants(), createSurvey(), viewReports()

Trainer: viewSessions(), conductTraining(), viewFeedback(), respondFeedback()

Participant: registerTraining(), viewTrainingSessions(), submitFeedback(), viewFeedbackHistory()

TrainingSession: createSession(), viewSession(), registerParticipant()

Feedback: submitFeedback(), storeFeedback(), viewFeedback()

Survey: createSurvey(), addQuestions(), displaySurvey()

Report: generateReport(), calculateAverageRating(), displayReport()

# 4. Agile Sprint Plan

## Sprint 1 – Authentication System

Users login using console and system identifies role.

Tasks: Login menu, validate credentials, detect role, redirect menu, logout logic.

## Sprint 2 – Training Session Management

Admin creates training sessions and assigns trainers.

Tasks: Create training session, store data, assign trainer, trainer views sessions.

## Sprint 3 – Feedback Survey System

Participants register for training and submit feedback.

Tasks: Display training sessions, register participants, submit feedback, store feedback data.

## Sprint 4 – Instructor Evaluation & Reports

Participants evaluate trainers and admin generates reports.

Tasks: Trainer rating, evaluation storage, calculate ratings, generate reports.

# 5. System Workflow

User Login

Role Identification

Admin Creates Training

Participants Register for Training

Trainer Conducts Training

Participants Submit Feedback

Instructor Evaluation

Feedback Analysis

Admin Generates Reports

Logout

# 6. State Diagram and class diagram

State –

https://mermaid.ai/app/projects/73c993e4-290f-46c8-b83b-862646f7267e/diagrams/efc0ffdc-7998-4c90-9e98-4b1d7fed2e11/version/v0.1/edit

class diagram –

https://mermaid.ai/d/efc0ffdc-7998-4c90-9e98-4b1d7fed2e11