TRAINING FEEDBACK SYSTEM

Date: March 31, 2026

Team: Mylambigai G  |  Samiha M  |  Tamilarasu  K  |  Sriram S

# Table of Contents

- 1. Project Overview

- 2. Team Members

- 3. Project Epics

- 4. Sprint 1 — Authentication & Core Setup (Mar 8, 2026)

- 5. Sprint 2 — Notifications, Dashboards & Multi-Role Login (Mar 10–17, 2026)

- 6. Sprint 3 — Feedback, Validation & Reporting (Mar 17–22, 2026)

- 7. Sprint 4 — Analytics, Evaluation & Bug Fixes (Mar 22–31, 2026)

- 8. Full Issue Registry

- 9. Backlog

- 10. Project Summary & Status

# 1. Project Overview

The Training Feedback System (Project Key: TS7) is a software application developed to streamline the process of collecting, managing, and analyzing feedback from training participants. The system supports three primary user roles — Admin, Trainer, and Participant — each with their own dashboard and functional capabilities.

The project was tracked and managed on Jira (training-feedback.atlassian.net) and executed across four sprints between March 8, 2026 and March 31, 2026.

| Attribute | Details |
| --- | --- |
| Project Name | Training Feedback System |
| Project Key | TS7 |
| Jira Site | training-feedback.atlassian.net |
| Project Type | Software (Console based) |
| Start Date | March 8, 2026 |
| Latest Update | March 31, 2026 |
| Total Issues | 116+ |
| Total Sprints | 4 |
| Total Epics | 8 |
| Total User Stories | 27 |
| Total Tasks/Subtasks | 70+ |
| Total Bugs | 2 |

# 2. Team Members

The following team members contributed to the project across all sprints:

| Name | Role | Key Responsibilities |
| --- | --- | --- |
| Mylambigai G | Team Member | Admin login, training session creation, notifications, dashboards, feedback reports |
| Samiha M | Team Member | Trainer login, session assignment, feedback submission, validation stories, performance reports |
| Tamilarasu K83 | Team Member | Student/participant login, ER diagram, dashboards, feedback history, instructor evaluation |
| Sriram Titoo | Team Leader | Logout, training registration, feedback analytics, unauthorized access, documentation |

# 3. Project Epics

The project is organized under 8 Epics, each grouping related user stories and tasks:

| Key | Epic Name | Description | Status |
| --- | --- | --- | --- |
| TS7-5 | Authentication System | Handles user login, role selection, and logout for Admin, Trainer, and Participant. | To Do* |
| TS7-14 | Training Session Management | Manages creation of sessions, trainer assignment, participant registration, and session viewing. | To Do* |
| TS7-23 | Feedback Survey System | Manages feedback surveys, submission, and storage from participants after training sessions. | To Do* |
| TS7-32 | Instructor Evaluation | Handles trainer evaluation including ratings, comments, and anonymous feedback submission. | To Do* |
| TS7-37 | Reports and Dashboard | Generates reports and analytics from feedback data, displayed on the admin dashboard. | To Do* |
| TS7-51 | Notification & Reminder | Sends reminder notifications to participants and admin notifications for new feedback. | To Do* |
| TS7-71 | Feedback History and Tracking | Allows users to view previously submitted feedback and track feedback for past sessions. | To Do* |
| TS7-72 | Data Security and Privacy | Ensures user data and feedback are securely stored and accessible only to authorized users. | To Do* |

* Note: In Jira, Epics remain in 'To Do' status until all child stories are explicitly closed at the Epic level. All child stories under these Epics are largely Done.

# 4. Sprint 1 — Authentication & Core Setup

## Sprint Dates: March 8, 2026

Sprint 1 focused on establishing the core architecture of the Training Feedback System. This included implementing authentication for Admin users, the logout mechanism, training session creation, trainer assignment, participant registration, feedback submission infrastructure, and the initial backlog setup for evaluation and reporting features.

Additionally, the team completed foundational project tasks including requirements analysis, documentation preparation, and system design.

### 4.1 Sprint 1 Tasks — Project Setup

| Key | Summary | Type | Status | Assignee |
| --- | --- | --- | --- | --- |
| TS7-42 | Analyze Project Requirements | Task | Done | Sriram Titoo |
| TS7-43 | Prepare Requirement Document | Task | Done | Sriram Titoo |
| TS7-44 | Define User Roles | Task | Done | Sriram Titoo |
| TS7-45 | Create Basic System Design | Task | Done | Sriram Titoo |
| TS7-46 | Review Documentation | Task | Done | Sriram Titoo |

### 4.2 Sprint 1 User Stories — Authentication System (Epic TS7-5)

| Key | Summary | Priority | Status | Assignee |
| --- | --- | --- | --- | --- |
| TS7-6 | Login / Registration System for Admin | Medium | Done | Mylambigai G |
| TS7-11 | Secure Logout | Low | Done | Sriram Titoo |

### 4.3 Sprint 1 Subtasks — Authentication

| Key | Summary | Status | Assignee |
| --- | --- | --- | --- |
| TS7-7 | Create Console Login Menu For Admin | Done | Mylambigai G |
| TS7-8 | Implement Credential Validation | Done | Mylambigai G |
| TS7-9 | Identify User Role | Done | Mylambigai G |
| TS7-10 | Redirect User to Dashboard | Done | Mylambigai G |
| TS7-12 | Add Logout Option in Menu | Done | Sriram Titoo |
| TS7-13 | Implement Logout Logic | Done | Sriram Titoo |

### 4.4 Sprint 1 User Stories — Training Session Management (Epic TS7-14)

| Key | Summary | Priority | Status | Assignee |
| --- | --- | --- | --- | --- |
| TS7-15 | Create Training Session | High | Done | Mylambigai G |
| TS7-19 | Assign Trainer to Training | Medium | Done | Samiha M |
| TS7-24 | Register for Training Session | High | Done | Sriram Titoo |

| Key | Summary | Status | Assignee |
| --- | --- | --- | --- |
| TS7-16 | Create Admin Training Menu | Done | Mylambigai G |
| TS7-17 | Implement Create Training Method | Done | Sriram Titoo |
| TS7-18 | Store Training Session Data | Done | Samiha M |
| TS7-20 | Display Trainer List | Done | Tamilarasu K83 |
| TS7-21 | Implement Assign Trainer Logic | Done | Sriram Titoo |
| TS7-22 | Display Assigned Trainings for Trainer | Done | Samiha M |
| TS7-25 | Display Available Training Sessions | Done | Samiha M |
| TS7-26 | Implement Training Registration Logic | Done | Sriram Titoo |
| TS7-27 | Store Participant Registration Data | Done | Tamilarasu K83 |

### 4.5 Sprint 1 User Stories — Feedback Survey System (Epic TS7-23)

| Key | Summary | Priority | Status | Assignee |
| --- | --- | --- | --- | --- |
| TS7-28 | Submit Training Feedback | High | Done | Samiha M |

| Key | Summary | Status | Assignee |
| --- | --- | --- | --- |
| TS7-29 | Create Feedback Console Menu | Done | Mylambigai G |
| TS7-30 | Implement Feedback Submission Logic | Done | Sriram Titoo |
| TS7-31 | Store Feedback Data | Done | Samiha M |

### 4.6 Sprint 1 Backlog — Instructor Evaluation (Epic TS7-32) & Reports (Epic TS7-37)

The following items were created in Sprint 1 and added to the backlog for future sprints:

| Key | Summary | Type | Status |
| --- | --- | --- | --- |
| TS7-33 | Evaluate Trainer | Story | To Do (Backlog) |
| TS7-34 | Display Trainer Evaluation Option | Subtask | To Do (Backlog) |
| TS7-35 | Implement Trainer Rating Logic | Subtask | To Do (Backlog) |
| TS7-36 | Store Trainer Evaluation Data | Subtask | In Progress |
| TS7-38 | Generate Feedback Reports | Story | To Do (Backlog) |
| TS7-39 | Calculate Average Feedback Rating | Subtask | To Do (Backlog) |
| TS7-40 | Implement Report Generation Logic | Subtask | To Do (Backlog) |
| TS7-41 | Display Feedback Report in Console | Subtask | To Do (Backlog) |

### 4.7 Sprint 1 Summary

| Metric | Count |
| --- | --- |
| Stories Completed | 4 |
| Tasks Completed | 5 |
| Subtasks Completed | 12 |
| Items Added to Backlog | 8 |
| Total Sprint 1 Items | 29 |
| Sprint 1 Completion Rate | 72% |

# 5. Sprint 2 — Notifications, Dashboards & Multi-Role Login

## Sprint Dates: March 10–17, 2026

Sprint 2 expanded the system to support multiple user roles (Student/Participant login, Trainer login) and introduced role-based dashboards, notification features, and user management capabilities. The team also expanded the view functionality and implemented security controls around unauthorized access.

### 5.1 Notification & Reminder (Epic TS7-51)

| Key | Summary | Type | Priority | Status | Assignee |
| --- | --- | --- | --- | --- | --- |
| TS7-47 | Feedback Reminder Notification for participants | Story | Medium | Done | Mylambigai G |
| TS7-48 | Admin Notification for New Feedback | Story | High | Done | Mylambigai G |
| TS7-49 | Send notification to participant after training | Subtask | Medium | Done | Unassigned |
| TS7-50 | Send reminder notification after training | Subtask | Medium | Done | Unassigned |
| TS7-52 | Display notification on admin dashboard | Subtask | Medium | Done | Unassigned |
| TS7-53 | Handle anonymous feedback | Subtask | Medium | Done | Unassigned |
| TS7-54 | Include feedback details in notification | Subtask | Medium | Done | Unassigned |

### 5.2 Multi-Role Login (Mar 11, 2026)

| Key | Summary | Type | Priority | Status | Assignee |
| --- | --- | --- | --- | --- | --- |
| TS7-56 | View Users After Login (Admin) | Story | Medium | Done | Sriram Titoo |
| TS7-60 | Login System for Student | Story | Medium | Done | Tamilarasu K83 |
| TS7-65 | Login System for Trainer | Story | Medium | Done | Samiha M |

| Key | Summary | Status | Assignee |
| --- | --- | --- | --- |
| TS7-57 | Retrieve Trainer Details | Done | Sriram Titoo |
| TS7-58 | Add View Trainers Menu Option | Done | Sriram Titoo |
| TS7-59 | Add View Participants Menu Option | Done | Sriram Titoo |
| TS7-61 | Create Console Login Menu For a Participant | Done | Tamilarasu K83 |
| TS7-62 | Implement Credential Validation (Student) | Done | Tamilarasu K83 |
| TS7-63 | Identify User Role (Student) | Done | Tamilarasu K83 |
| TS7-64 | Redirect User to Dashboard (Student) | Done | Tamilarasu K83 |
| TS7-66 | Create Console Login Menu For a Trainer | Done | Samiha M |
| TS7-67 | Implement Credential Validation (Trainer) | Done | Samiha M |
| TS7-68 | Identify User Role (Trainer) | Done | Samiha M |
| TS7-69 | Redirect User to Dashboard (Trainer) | Done | Samiha M |

### 5.3 Role-Based Dashboards & Security (Mar 16–17, 2026)

| Key | Summary | Type | Priority | Status | Assignee |
| --- | --- | --- | --- | --- | --- |
| TS7-73 | View Admin Dashboard | Story | High | Done | Mylambigai G |
| TS7-74 | View Trainer Dashboard | Story | High | Done | Samiha M |
| TS7-75 | View Student Dashboard | Story | High | Done | Tamilarasu K83 |
| TS7-76 | Unauthorized Access (Role-Based Control) | Story | Medium | Done | Sriram Titoo |

### 5.4 Sprint 2 Summary

| Metric | Count |
| --- | --- |
| Stories Completed | 8 |
| Subtasks Completed | 15 |
| New Epics Added | 2 (TS7-71, TS7-72) |
| Total Sprint 2 Items | 23 |
| Sprint 2 Completion Rate | 100% |

# 6. Sprint 3 — Feedback, Validation & Reporting

## Sprint Dates: March 17–22, 2026

Sprint 3 delivered significant functionality around feedback management, validation, and reporting. The team built stories for submit feedback, duplicate restriction, instructor evaluation, feedback reports, ER diagram design, and invalid session creation prevention. This sprint also refined error handling and introduced the feedback history and analytics groundwork.

### 6.1 Feedback & Validation Stories (Mar 17, 2026)

| Key | Summary | Type | Priority | Status | Assignee |
| --- | --- | --- | --- | --- | --- |
| TS7-77 | Invalid Training Session Creation | Story | Medium | Done | Samiha M |
| TS7-78 | Submit Feedback | Story | High | Done | Sriram Titoo |
| TS7-79 | Duplicate Feedback Restriction | Story | Low | Done | Tamilarasu K83 |
| TS7-80 | Evaluate Instructor | Story | High | Done | Sriram Titoo |
| TS7-81 | View Feedback Reports | Story | High | Done | Mylambigai G |
| TS7-82 | Design ER Diagram for Training Feedback System | Story | High | Done | Tamilarasu K83 |

### 6.2 Sprint 3 Subtasks

| Key | Summary | Parent Story | Status |
| --- | --- | --- | --- |
| TS7-83 | Empty Field Validation | TS7-77 | Done |
| TS7-84 | Duplicate Session Check | TS7-77 | Done |
| TS7-85 | Past Date Restriction | TS7-77 | Done |
| TS7-86 | Create Feedback Form | TS7-78 | Done |
| TS7-87 | Save Feedback | TS7-78 | Done |
| TS7-88 | Link Feedback to Session | TS7-78 | Done |
| TS7-89 | Check Existing Feedback | TS7-79 | Done |
| TS7-90 | Block Duplicate Entry | TS7-79 | Done |
| TS7-91 | Show Warning Message | TS7-79 | Done |
| TS7-92 | Add Rating Fields | TS7-80 | Done |
| TS7-93 | Save Evaluation | TS7-80 | Done |
| TS7-94 | Link to Trainer | TS7-80 | Done |
| TS7-95 | Fetch Feedback Data | TS7-81 | Done |
| TS7-96 | Generate Report | TS7-81 | Done |
| TS7-97 | Display Report | TS7-81 | Done |
| TS7-98 | Create ER Diagram | TS7-82 | Done |

### 6.3 Sprint 3 Summary

| Metric | Count |
| --- | --- |
| Stories Completed | 6 |
| Subtasks Completed | 16 |
| Total Sprint 3 Items | 22 |
| Sprint 3 Completion Rate | 100% |

# 7. Sprint 4 — Analytics, Evaluation & Bug Fixes

## Sprint Dates: March 22–31, 2026

Sprint 4 introduced advanced features including feedback history, instructor evaluation (refined), trainer performance reporting, session feedback analytics, and bug tracking. Two bugs were logged in this sprint related to Trainer Performance Report and Participants Feedback Reminder, which are currently pending resolution.

### 7.1 Feedback History & Tracking (Mar 22, 2026)

| Key | Summary | Type | Priority | Status | Assignee |
| --- | --- | --- | --- | --- | --- |
| TS7-99 | View Feedback History | Story | Medium | Done | Tamilarasu K83 |
| TS7-100 | Store feedback per participant | Subtask | Medium | Done | Unassigned |
| TS7-101 | Map feedback with session | Subtask | Medium | Done | Unassigned |
| TS7-102 | Create view method | Subtask | Medium | Done | Unassigned |

### 7.2 Instructor Evaluation — Refined (Mar 22, 2026)

| Key | Summary | Type | Priority | Status | Assignee |
| --- | --- | --- | --- | --- | --- |
| TS7-103 | Instructor Evaluation | Story | Medium | Done | Tamilarasu K83 |
| TS7-104 | Add rating field | Subtask | Medium | Done | Unassigned |
| TS7-105 | Store trainer rating | Subtask | Medium | Done | Unassigned |
| TS7-106 | Validate rating input | Subtask | Medium | Done | Unassigned |

### 7.3 Trainer Performance Report (Mar 22, 2026)

| Key | Summary | Type | Priority | Status | Assignee |
| --- | --- | --- | --- | --- | --- |
| TS7-107 | Trainer Performance Report | Story | Medium | Done | Samiha M |
| TS7-108 | Calculate average rating | Subtask | Medium | Done | Unassigned |
| TS7-109 | Display trainer performance | Subtask | Medium | Done | Unassigned |
| TS7-110 | Update AdminService | Subtask | Medium | Done | Unassigned |

### 7.4 Session Feedback Analytics (Mar 22, 2026)

| Key | Summary | Type | Priority | Status | Assignee |
| --- | --- | --- | --- | --- | --- |
| TS7-111 | Session Feedback Analytics | Story | Medium | Done | Sriram Titoo |
| TS7-112 | Group feedback | Subtask | Medium | Done | Unassigned |
| TS7-113 | Calculate stats | Subtask | Medium | Done | Unassigned |
| TS7-114 | Display results | Subtask | Medium | Done | Unassigned |

### 7.5 Bugs Logged (Mar 29, 2026)

The following bugs were logged in Sprint 4 and are currently awaiting resolution:

| Key | Summary | Type | Priority | Status |
| --- | --- | --- | --- | --- |
| TS7-115 | Trainer performance Report (Bug) | Bug | Medium | To Do |
| TS7-116 | Participants feedback reminder (Bug) | Bug | Medium | To Do |

### 7.6 Sprint 4 Summary

| Metric | Count |
| --- | --- |
| Stories Completed | 4 |
| Subtasks Completed | 12 |
| Bugs Logged | 2 |
| Total Sprint 4 Items | 18 |
| Sprint 4 Completion Rate | 89% (2 bugs pending) |

# 8. Full Issue Registry

Complete list of all 116 issues tracked in the Training Feedback System project (TS7):

| Key | Summary | Type | Priority | Status | Sprint |
| --- | --- | --- | --- | --- | --- |
| TS7-5 | Authentication System | Epic | Medium | To Do | - |
| TS7-6 | Login/Registration System for Admin | Story | Medium | Done | 1 |
| TS7-7 | Create Console Login Menu For Admin | Subtask | Medium | Done | 1 |
| TS7-8 | Implement Credential Validation | Subtask | Medium | Done | 1 |
| TS7-9 | Identify User Role | Subtask | Medium | Done | 1 |
| TS7-10 | Redirect User to Dashboard | Subtask | Medium | Done | 1 |
| TS7-11 | Secure Logout | Story | Low | Done | 1 |
| TS7-12 | Add Logout Option in Menu | Subtask | Medium | Done | 1 |
| TS7-13 | Implement Logout Logic | Subtask | Medium | Done | 1 |
| TS7-14 | Training Session Management | Epic | Medium | To Do | - |
| TS7-15 | Create Training Session | Story | High | Done | 1 |
| TS7-16 | Create Admin Training Menu | Subtask | Medium | Done | 1 |
| TS7-17 | Implement Create Training Method | Subtask | Medium | Done | 1 |
| TS7-18 | Store Training Session Data | Subtask | Medium | Done | 1 |
| TS7-19 | Assign Trainer to Training | Story | Medium | Done | 1 |
| TS7-20 | Display Trainer List | Subtask | Medium | Done | 1 |
| TS7-21 | Implement Assign Trainer Logic | Subtask | Medium | Done | 1 |
| TS7-22 | Display Assigned Trainings for Trainer | Subtask | Medium | Done | 1 |
| TS7-23 | Feedback Survey System | Epic | Medium | To Do | - |
| TS7-24 | Register for Training Session | Story | High | Done | 1 |
| TS7-25 | Display Available Training Sessions | Subtask | Medium | Done | 1 |
| TS7-26 | Implement Training Registration Logic | Subtask | Medium | Done | 1 |
| TS7-27 | Store Participant Registration Data | Subtask | Medium | Done | 1 |
| TS7-28 | Submit Training Feedback | Story | High | Done | 1 |
| TS7-29 | Create Feedback Console Menu | Subtask | Medium | Done | 1 |
| TS7-30 | Implement Feedback Submission Logic | Subtask | Medium | Done | 1 |
| TS7-31 | Store Feedback Data | Subtask | Medium | Done | 1 |
| TS7-32 | Instructor Evaluation | Epic | Medium | To Do | - |
| TS7-33 | Evaluate Trainer | Story | High | To Do | Backlog |
| TS7-34 | Display Trainer Evaluation Option | Subtask | Medium | To Do | Backlog |
| TS7-35 | Implement Trainer Rating Logic | Subtask | Medium | To Do | Backlog |
| TS7-36 | Store Trainer Evaluation Data | Subtask | Medium | In Progress | Backlog |
| TS7-37 | Reports and Dashboard | Epic | Medium | To Do | - |
| TS7-38 | Generate Feedback Reports | Story | Medium | To Do | Backlog |
| TS7-39 | Calculate Average Feedback Rating | Subtask | Medium | To Do | Backlog |
| TS7-40 | Implement Report Generation Logic | Subtask | Medium | To Do | Backlog |
| TS7-41 | Display Feedback Report in Console | Subtask | Medium | To Do | Backlog |
| TS7-42 | Analyze Project Requirements | Task | Medium | Done | 1 |
| TS7-43 | Prepare Requirement Document | Task | Medium | Done | 1 |
| TS7-44 | Define User Roles | Task | Medium | Done | 1 |
| TS7-45 | Create Basic System Design | Task | Medium | Done | 1 |
| TS7-46 | Review Documentation | Task | Medium | Done | 1 |
| TS7-47 | Feedback Reminder Notification for Participants | Story | Medium | Done | 2 |
| TS7-48 | Admin Notification for New Feedback | Story | High | Done | 2 |
| TS7-49 | Send notification after training completion | Subtask | Medium | Done | 2 |
| TS7-50 | Send reminder notification | Subtask | Medium | Done | 2 |
| TS7-51 | Notification & Reminder | Epic | Medium | To Do | - |
| TS7-52 | Display notification on admin dashboard | Subtask | Medium | Done | 2 |
| TS7-53 | Handle anonymous feedback | Subtask | Medium | Done | 2 |
| TS7-54 | Include feedback details | Subtask | Medium | Done | 2 |
| TS7-56 | View Users After Login | Story | Medium | Done | 2 |
| TS7-57 | Retrieve Trainer Details | Subtask | Medium | Done | 2 |
| TS7-58 | Add View Trainers Menu Option | Subtask | Medium | Done | 2 |
| TS7-59 | Add View Participants Menu Option | Subtask | Medium | Done | 2 |
| TS7-60 | Login System for Student | Story | Medium | Done | 2 |
| TS7-61 | Create Console Login Menu for Participant | Subtask | Medium | Done | 2 |
| TS7-62 | Implement Credential Validation (Student) | Subtask | Medium | Done | 2 |
| TS7-63 | Identify User Role (Student) | Subtask | Medium | Done | 2 |
| TS7-64 | Redirect User to Dashboard (Student) | Subtask | Medium | Done | 2 |
| TS7-65 | Login System for Trainer | Story | Medium | Done | 2 |
| TS7-66 | Create Console Login Menu for Trainer | Subtask | Medium | Done | 2 |
| TS7-67 | Implement Credential Validation (Trainer) | Subtask | Medium | Done | 2 |
| TS7-68 | Identify User Role (Trainer) | Subtask | Medium | Done | 2 |
| TS7-69 | Redirect User to Dashboard (Trainer) | Subtask | Medium | Done | 2 |
| TS7-71 | Feedback History and Tracking | Epic | Medium | To Do | - |
| TS7-72 | Data Security and Privacy | Epic | Medium | To Do | - |
| TS7-73 | View Admin Dashboard | Story | High | Done | 2 |
| TS7-74 | View Trainer Dashboard | Story | High | Done | 2 |
| TS7-75 | View Student Dashboard | Story | High | Done | 2 |
| TS7-76 | Unauthorized Access | Story | Medium | Done | 2 |
| TS7-77 | Invalid Training Session Creation | Story | Medium | Done | 3 |
| TS7-78 | Submit Feedback | Story | High | Done | 3 |
| TS7-79 | Duplicate Feedback Restriction | Story | Low | Done | 3 |
| TS7-80 | Evaluate Instructor | Story | High | Done | 3 |
| TS7-81 | View Feedback Reports | Story | High | Done | 3 |
| TS7-82 | Design ER Diagram | Story | High | Done | 3 |
| TS7-83 | Empty Field Validation | Subtask | Medium | Done | 3 |
| TS7-84 | Duplicate Session Check | Subtask | Medium | Done | 3 |
| TS7-85 | Past Date Restriction | Subtask | Medium | Done | 3 |
| TS7-86 | Create Feedback Form | Subtask | Medium | Done | 3 |
| TS7-87 | Save Feedback | Subtask | Medium | Done | 3 |
| TS7-88 | Link Feedback to Session | Subtask | Medium | Done | 3 |
| TS7-89 | Check Existing Feedback | Subtask | Medium | Done | 3 |
| TS7-90 | Block Duplicate Entry | Subtask | Medium | Done | 3 |
| TS7-91 | Show Warning Message | Subtask | Medium | Done | 3 |
| TS7-92 | Add Rating Fields | Subtask | Medium | Done | 3 |
| TS7-93 | Save Evaluation | Subtask | Medium | Done | 3 |
| TS7-94 | Link to Trainer | Subtask | Medium | Done | 3 |
| TS7-95 | Fetch Feedback Data | Subtask | Medium | Done | 3 |
| TS7-96 | Generate Report | Subtask | Medium | Done | 3 |
| TS7-97 | Display Report | Subtask | Medium | Done | 3 |
| TS7-98 | Create ER Diagram | Subtask | Medium | Done | 3 |
| TS7-99 | View Feedback History | Story | Medium | Done | 4 |
| TS7-100 | Store feedback per participant | Subtask | Medium | Done | 4 |
| TS7-101 | Map feedback with session | Subtask | Medium | Done | 4 |
| TS7-102 | Create view method | Subtask | Medium | Done | 4 |
| TS7-103 | Instructor Evaluation | Story | Medium | Done | 4 |
| TS7-104 | Add rating field | Subtask | Medium | Done | 4 |
| TS7-105 | Store trainer rating | Subtask | Medium | Done | 4 |
| TS7-106 | Validate rating input | Subtask | Medium | Done | 4 |
| TS7-107 | Trainer Performance Report | Story | Medium | Done | 4 |
| TS7-108 | Calculate average rating | Subtask | Medium | Done | 4 |
| TS7-109 | Display trainer performance | Subtask | Medium | Done | 4 |
| TS7-110 | Update AdminService | Subtask | Medium | Done | 4 |
| TS7-111 | Session Feedback Analytics | Story | Medium | Done | 4 |
| TS7-112 | Group feedback | Subtask | Medium | Done | 4 |
| TS7-113 | Calculate stats | Subtask | Medium | Done | 4 |
| TS7-114 | Display results | Subtask | Medium | Done | 4 |
| TS7-115 | Trainer performance Report (Bug) | Bug | Medium | To Do | 4 |
| TS7-116 | Participants feedback reminder (Bug) | Bug | Medium | To Do | 4 |

# 9. Backlog

The following items remain in the backlog and have not been assigned to any completed sprint:

| Key | Summary | Type | Priority | Status | Assignee |
| --- | --- | --- | --- | --- | --- |
| TS7-33 | Evaluate Trainer | Story | High | To Do | Unassigned |
| TS7-34 | Display Trainer Evaluation Option | Subtask | Medium | To Do | Mylambigai G |
| TS7-35 | Implement Trainer Rating Logic | Subtask | Medium | To Do | Tamilarasu K83 |
| TS7-36 | Store Trainer Evaluation Data | Subtask | Medium | In Progress | Samiha M |
| TS7-38 | Generate Feedback Reports | Story | Medium | To Do | Unassigned |
| TS7-39 | Calculate Average Feedback Rating | Subtask | Medium | To Do | Samiha M |
| TS7-40 | Implement Report Generation Logic | Subtask | Medium | To Do | Sriram Titoo |
| TS7-41 | Display Feedback Report in Console | Subtask | Medium | To Do | Tamilarasu K83 |
| TS7-115 | Trainer performance Report (Bug) | Bug | Medium | To Do | Unassigned |
| TS7-116 | Participants feedback reminder (Bug) | Bug | Medium | To Do | Unassigned |

# 10. Project Summary & Status

## 10.1 Overall Metrics

| Metric | Value |
| --- | --- |
| Total Issues | 116 |
| Total Epics | 8 |
| Total User Stories | 27 |
| Total Tasks | 5 |
| Total Subtasks | 70+ |
| Total Bugs | 2 |
| Issues Completed (Done) | 104 |
| Issues In Progress | 1 |
| Issues To Do / Backlog | 11 |
| Overall Completion Rate | ~90% |
| Sprint Duration | March 8 – March 31, 2026 |
| Number of Sprints | 4 |

## 10.2 Sprint-by-Sprint Summary

| Sprint | Dates | Focus | Items | Completed | Rate |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | Mar 8, 2026 | Auth, Training Sessions, Feedback Core | 29 | 21 | 72% |
| Sprint 2 | Mar 10-17, 2026 | Notifications, Dashboards, Multi-Role Login | 23 | 23 | 100% |
| Sprint 3 | Mar 17-22, 2026 | Feedback, Validation, Reporting | 22 | 22 | 100% |
| Sprint 4 | Mar 22-31, 2026 | Analytics, Evaluation, Bug Fixes | 18 | 16 | 89% |

## 10.3 Team Contribution Summary

| Team Member | Stories Assigned | Key Deliverables |
| --- | --- | --- |
| Mylambigai G | 7 | Admin login, training sessions, notifications, admin dashboard, feedback reports |
| Samiha M | 6 | Trainer login, session assignment, feedback submission, validation, performance report |
| Tamilarasu K83 | 6 | Student login, ER diagram, student dashboard, feedback history, instructor evaluation |
| Sriram Titoo | 6 | Logout, training registration, analytics, unauthorized access, documentation tasks |
| Unassigned | 2 bugs | TS7-115 (Bug), TS7-116 (Bug) pending resolution |

## 10.4 Pending Items & Recommendations

The following items require attention in the next sprint or iteration:

- TS7-33 (Evaluate Trainer) — High priority story still in backlog. Assignee needed.

- TS7-38 (Generate Feedback Reports) — Core admin feature not yet started.

- TS7-36 (Store Trainer Evaluation Data) — Subtask still In Progress. Follow up with Samiha M.

- TS7-115 & TS7-116 (Bugs) — Two bugs logged on March 29. Needs triage and assignment.

- All 8 Epics — Formal epic closure should be done once all child stories are completed.

## 10.5 Conclusion

The Training Feedback System (TS7) has been developed with strong sprint discipline across 4 sprints, successfully delivering 90%+ of the planned scope. The system covers end-to-end functionality for training session management, multi-role authentication, feedback collection, notifications, analytics, and reporting. The remaining backlog items primarily relate to the trainer evaluation module and report generation features, which should be prioritized in the next iteration.

Documentation prepared from Jira data. Site: training-feedback.atlassian.net | Date: March 31, 2026